# FindItNow – Real-Time Lost & Found Management System

| Team Name: ARMS |  |
| --- | --- |
| Team member 1 (Team Lead) Aditya Nautiyal Uni roll no -241817 Student id-,2401115 Email id-,adityanautiyalcreature@gmail.com |  |
| Team member 2 Sarthak kotnala, Uni roll no-2418913 Student id-24011403 Email- sarthakkotnala223@gmail.com |  |
| Team member 3 Mahak gupta Student id-24012387 Uni roll- 2418623 Email- gmahak14@gmail.com |  |
| Team member 4 Rishu Anand Sec E2 Roll - 45 Enroll No.: PV-24180841 University Roll No.: 2418841 |  |

- PHASE 2 DESCRIPTION

- Current Progress

- The second phase of the project has reached approximately 50% completion. The system has moved from theoretical design to actual implementation. Core backend logic has been developed, including user data storage and handling mechanisms.

- Implemented Components

- - Main system structure implemented in main.c

- - User database module implemented in user_db.c

- - Basic database stored in users.txt with user IDs, names, and points

- - Initial testing of data storage and retrieval completed

- Database Status

- The database is currently file-based and stores user records. It supports insertion and retrieval operations. Some minor inconsistencies in file data indicate the need for better validation and structured formatting.

- Work Distribution

- Sarthak is responsible for front-end development using HTML, which will later integrate with the system.

- Mahak is handling database design and core database manipulation logic.

- Rishu is working on advanced database manipulation and implementing search algorithms.

- Aditya is responsible for integrating all modules and ensuring smooth communication between components.

- Challenges Faced

- - Managing file-based database consistency

- - Handling corrupted or unstructured data entries

- - Coordinating module integration across team members

- Next Phase Plan

- - Improve database structure and validation

- - Implement efficient search and matching algorithms

- - Integrate front-end with backend logic

- - Enhance system stability and error handling

- Conclusion

- Phase 2 shows steady progress with a working backend foundation. The system is evolving into a functional prototype, and further improvements will focus on optimization, integration, and user interaction.

- Hriday Kr Gupta (GEHU and You tube)